IMPLEMENTATION BRIEF

Reusable Loading States and Duplicate-Action Prevention for IMIS Revamp

Jira: BASEIMIS-14

Status: Ready for team review and implementation planning

Prepared: 19 June 2026

Audience: Team leads, PM, engineering, QA, and supporting team members

System: IMIS Revamp / lang_web_app

RECOMMENDATION  Adopt a hybrid action-state model: button-level loading and disabling by default, with full-screen blocking overlays only for long-running or sensitive operations. Do not show a loading screen after every ordinary button click.

# Executive summary

IMIS Revamp already contains a loading overlay and helper functions, but the behavior is partial, inconsistent, and not connected to most forms or asynchronous actions. Users can repeatedly activate Save, Update, Approve, Upload, and similar operations while the first request is still running. The proposed solution centralizes action locking, provides clear feedback, restores the interface reliably after errors, and adds server-side safeguards for critical operations.

The work is intentionally not a blanket loading screen on every button. Navigation, filters, modal controls, tabs, accordions, map tools, file previews, and cancellation controls require different behavior. A policy-driven shared implementation gives teams consistent defaults without breaking these interactions.

# 1. Decision and success outcome

## 1.1 Decision

- Protect valid form submissions and state-changing asynchronous actions against repeated activation.

- Use an inline spinner and disabled triggering button as the default interaction pattern.

- Use a full-screen overlay only when continued interaction could corrupt the workflow or when the operation is materially long-running.

- Require backend duplicate protection for critical business operations; frontend locking alone is not a data-integrity guarantee.

## 1.2 Success outcome

After implementation, users receive immediate, consistent feedback and cannot accidentally send the same protected request repeatedly. Failed operations recover cleanly, keyboard and assistive-technology users receive meaningful busy-state information, and QA can verify behavior through a defined cross-module test matrix.

## 1.3 Out of scope

- A full visual redesign of IMIS Revamp.

- Blocking every link, button, tab, or map control regardless of purpose.

- Replacing every legacy AJAX implementation in one release unless required for safe locking.

- Changing business rules unrelated to duplicate submission or action-state integrity.

# 2. Current-state findings

| Area | Observed state | Impact |
| --- | --- | --- |
| Shared overlay | Present only in the dashboard layout. | Layers and maps do not have consistent coverage. |
| Loader API | Show and remove helpers use class toggling. | Repeated or out-of-order calls can invert the intended state. |
| Submit prevention | Helper exists, but has no active call sites. | Most forms remain vulnerable to repeated activation. |
| AJAX cleanup | Success/error cleanup varies by page. | A failed request can leave the interface blocked. |
| Mutation methods | At least one state-changing sewer action is initiated with GET. | Method semantics, CSRF protection, and safe retry behavior need review. |

Repository scan at study time identified approximately 150 form declarations, 203 button elements, 79 jQuery AJAX calls, and 8 Fetch API calls. These counts indicate that centralized behavior is materially safer and more maintainable than page-by-page patches.

# 3. User experience policy

| Interaction | Default feedback | Lock scope | Notes |
| --- | --- | --- | --- |
| Save / Update / Upload | Spinner plus Processing text | Submitted form | Activate only after validation passes. |
| Approve / Assign / Complete | Spinner plus action-specific text | Triggering action or workflow | Lock after confirmation. |
| AJAX / Fetch mutation | Inline spinner | Triggering button | Restore in complete, always, or finally. |
| Long-running sensitive action | Full-screen overlay | Page | Use when further interaction is unsafe. |
| Filter / Export | Button spinner where useful | Triggering control | Avoid blocking unrelated page use. |
| Navigation / Back / modal controls | No loading lock | None | Preserve expected navigation and cancellation. |
| Map layer / drawing controls | Task-specific feedback | Local map tool | Never couple to all background map requests. |

## 3.1 Accessibility and resilience

- Set aria-busy on the active form or region and provide visible, meaningful status text.

- Preserve focus predictably; do not move focus to a decorative spinner.

- Avoid excessive layout shift when labels change.

- Restore controls after asynchronous success, validation error, server error, timeout, or network failure.

- Use pageshow handling so browser Back/Forward returns an unlocked page.

- Honor native validation: invalid forms must remain editable and must not show a persistent busy state.

# 4. Functional requirements

- Provide shared action-state utilities with explicit show, hide, lock, and unlock behavior.

- Make action locking idempotent: repeated lock or unlock calls must not invert state.

- Preserve original labels, icons, disabled state, and relevant button attributes.

- Support mouse activation, touch activation, and keyboard submission through Enter.

- Allow declarative policy through data-loading=button|overlay|none and data-allow-multiple or equivalent documented attributes.

- Default to protecting forms without requiring every page to add custom handlers.

- Provide targeted helpers for AJAX and Fetch flows and guarantee cleanup through terminal request handlers.

- Support concurrency safely. A page overlay must not disappear while another tracked operation is still active.

# 5. Technical design

## 5.1 Shared component and deterministic loader API

Move the visual overlay into a reusable Blade component and include it in authenticated layouts that require it. Replace classList.toggle() with explicit state changes. If multiple operations can own the overlay, maintain an operation counter or token set so the final owner controls release.

## 5.2 Delegated form handler

Register one submit listener at the shared application level. When a valid form begins submission, identify the submitter, apply the selected loading policy, disable relevant submit controls, preserve their original presentation, and set the form busy state. The listener must not prevent the normal Laravel submission.

VALIDATION RULE  Do not lock on an invalid form. The browser and existing application validation must remain usable.

## 5.3 AJAX and Fetch integration

Use a reusable wrapper or paired lock/unlock helper around state-changing requests. Lock the initiating control before dispatch and restore it in jQuery complete/always or Promise finally. Avoid a blanket ajaxStart/ajaxStop page blocker on the map surface because it has concurrent background requests and long-lived interactions.

## 5.4 Backend integrity

Client-side disabling reduces accidental user repeats but cannot protect against retries, direct requests, two browser tabs, or bypassed JavaScript. Critical workflows must add the appropriate combination of database uniqueness, transactions, row/state validation, and idempotency keys.

## 5.5 Endpoint semantics

Audit endpoints that mutate state through GET. Convert them to POST, PATCH, or DELETE as appropriate and enforce CSRF protection. This reduces unsafe retry behavior and aligns browser, proxy, and testing expectations with the actual operation.

# 6. Primary implementation locations

| Location | Expected responsibility |
| --- | --- |
| resources/views/layouts/dashboard.blade.php | Consume the shared loader component and shared action-state behavior. |
| resources/views/layouts/layers.blade.php | Add compatible shared loader/action-state coverage. |
| resources/views/layouts/maps.blade.php | Use local action feedback and carefully scoped overlay support. |
| public/js/functions.js or resources/js module | Host deterministic loader and reusable lock/unlock APIs. |
| resources/views/layouts/partial-form.blade.php | Expose consistent submit-button metadata/default policy. |
| resources/views/fsm/applications/create.blade.php | Repair loader cleanup and validate application workflow behavior. |
| resources/views/sewer-connection/approve.blade.php | Protect the confirmation action and review mutation method. |
| public/css/style.css or compiled stylesheet | Style busy, disabled, overlay, and reduced-motion states. |

# 7. Delivery plan and team responsibilities

## Phase 1 - Shared foundation

- Engineering: shared component, deterministic API, form locking, pageshow recovery, accessibility states, and layout coverage.

- Team lead: approve default/exception policy and review architectural placement.

- QA: establish baseline cases on representative create, edit, validation, and error flows.

## Phase 2 - Asynchronous workflows

- Engineering: integrate high-risk AJAX/Fetch actions and repair missing cleanup paths.

- Feature owners: identify workflows where the page must remain usable during processing.

- QA: exercise success, failure, timeout, repeated activation, and concurrency scenarios.

## Phase 3 - Server-side safeguards

- Backend engineering: apply state guards, transaction boundaries, unique constraints, or idempotency where business impact warrants them.

- Team lead and PM: classify critical operations and approve any endpoint contract changes.

- QA: bypass JavaScript and verify duplicates or invalid transitions are still rejected.

## Phase 4 - Rollout

- Release first to representative modules, then expand after regression evidence is clean.

- Monitor duplicate records, request failures, support reports, and stuck-loading complaints.

- Document usage and exceptions before marking the Jira task complete.

# 8. QA test plan

| ID | Scenario | Expected result |
| --- | --- | --- |
| Q1 | Double-click protected Save/Update | Only one request is sent; control stays busy. |
| Q2 | Press Enter repeatedly on a valid form | One submission occurs. |
| Q3 | Submit an invalid form | No persistent lock; validation remains visible. |
| Q4 | AJAX success | Button restores after completion and original label/icon returns. |
| Q5 | AJAX server or validation error | Button and page restore; error remains actionable. |
| Q6 | Network failure or timeout | Busy state clears and retry is possible. |
| Q7 | Cancel destructive confirmation | No lock and no request. |
| Q8 | Confirm destructive action | Lock begins after confirmation and request occurs once. |
| Q9 | Browser Back/Forward | Returned page is interactive. |
| Q10 | Concurrent map/background requests | No premature overlay release or frozen map. |
| Q11 | Keyboard and screen reader | Focus is stable and busy status is meaningful. |
| Q12 | Bypass JavaScript for critical action | Backend rejects duplicate/invalid transition. |

# 9. Risks and controls

| Risk | Control |
| --- | --- |
| Over-blocking the interface | Default to button scope; require explicit overlay policy. |
| Stuck busy state after errors | Mandatory terminal cleanup and failure-path tests. |
| Concurrent requests release too early | Reference count or ownership tokens for shared overlays. |
| Legacy page-specific handlers conflict | Inventory high-risk handlers and document opt-outs. |
| Frontend-only protection is bypassed | Server-side idempotency, state guards, and constraints. |
| Accessibility regression | aria-busy, visible status, keyboard tests, and reduced-motion review. |

# 10. Definition of done

- Shared action-state behavior is available across the required layouts.

- Protected forms and high-risk asynchronous actions cannot be repeatedly activated during processing.

- Invalid forms and every asynchronous failure path recover correctly.

- Documented opt-outs preserve navigation, modal, filter, map, and preview behavior.

- Critical backend operations have recorded duplicate/state-integrity safeguards.

- State-changing GET actions in scope are corrected or explicitly tracked for follow-up.

- The QA matrix passes on agreed browsers and representative roles/modules.

- Developer usage guidance and exception rules are committed with the implementation.

- PM, team lead, and QA sign-off is recorded in BASEIMIS-14.

# 11. Jira reference

Issue: BASEIMIS-14 - Implement reusable loading states and duplicate-action prevention across IMIS Revamp

Link: https://jira.innovativesolution.com.np/browse/BASEIMIS-14

# 12. Implementation analysis

PLANNING CONCLUSION  The recommended complete scope is a shared frontend foundation plus targeted asynchronous integrations and backend integrity controls. A page-by-page button patch is faster initially but creates inconsistent behavior and higher regression cost.

## 12.1 Implementation approach

The shared layouts make centralized form protection practical, while the large number of page-local AJAX handlers requires targeted integration. Delivery should start with stable defaults and then move through the workflows with the highest duplicate-action or state-transition risk.

- Foundation: one deterministic action-state API, one shared loader component, and one delegated valid-form submission handler.

- Workflow integration: application, emptying, approval, import, language save, export, and representative map actions.

- Integrity controls: identify operations where duplicate records or repeated state transitions have business impact and protect them on the server.

- Regression control: document exceptions instead of adding page-specific overrides without review.

## 12.2 Complexity assessment

| Area | Complexity | Analysis |
| --- | --- | --- |
| Shared Blade layouts | Low to medium | Centralization is practical, but dashboard, layers, and maps require different blocking policies. |
| Standard forms | Medium | Native validation, Enter-key submission, file upload, and browser history restoration must be preserved. |
| AJAX and Fetch actions | Medium to high | Handlers are page-local and cleanup patterns are inconsistent. |
| Map surface | High | Concurrent requests and interactive controls make global blocking unsafe without request ownership. |
| Backend safeguards | Medium to high | Effort depends on business uniqueness rules, state transitions, and database constraints. |
| QA regression | High breadth | Representative roles and modules must be tested even though the shared code change is compact. |

## 12.3 Key implementation risks

- Legacy handlers may enable or disable submit controls for their own business rules and could conflict with shared locking.

- A global AJAX listener can mis-handle concurrent requests, especially on the map screen.

- Disabling controls too early can suppress native validation or omit a meaningful submitter value.

- Frontend locking may create false confidence if duplicate protection is absent from critical backend operations.

- State-changing GET endpoints require contract and QA updates, not only visual loading changes.

# 13. Effort and schedule estimate

PLANNING ESTIMATE  10 engineer days plus 3 QA days. Expected calendar duration is approximately 2-3 working weeks with one primary engineer and one QA resource, including review, regression fixes, and sign-off.

| Work package | Engineer effort | Hours | Primary output |
| --- | --- | --- | --- |
| Technical design and action inventory | 0.5-1.0 day | 4-8 | Confirmed policy, priority workflows, and exceptions. |
| Shared loader/action-state foundation | 1.5-2.0 days | 12-16 | Layouts, deterministic API, and shared styles. |
| Form submission protection | 1.0-1.5 days | 8-12 | Validation-safe locking, accessibility, Enter and history behavior. |
| AJAX/Fetch workflow integration | 2.0-3.0 days | 16-24 | High-risk workflows with guaranteed cleanup. |
| Backend integrity and endpoint review | 1.5-3.0 days | 12-24 | State guards, constraints/idempotency, and corrected methods. |
| Developer tests and documentation | 1.0-1.5 days | 8-12 | Regression evidence and usage guidance. |
| QA execution and retesting | 2.0-3.0 QA days | 16-24 | Cross-role/module verification and sign-off. |

## 13.1 Scope options

| Option | Scope | Estimate | Trade-off |
| --- | --- | --- | --- |
| Minimum | Shared frontend behavior and representative forms only. | 3-5 engineer days + 1-2 QA days | Faster, but leaves backend and legacy AJAX risk. |
| Recommended | Shared foundation, high-risk AJAX/Fetch actions, backend safeguards, and regression coverage. | 7.5-12 engineer days + 2-3 QA days | Best balance of safety and maintainability. |
| Full exhaustive sweep | Every form, AJAX action, map control, export, and legacy exception individually reviewed. | 12-18 engineer days + 4-5 QA days | Highest coverage; schedule depends heavily on discovered exceptions. |

## 13.2 Suggested calendar

- Week 1: design confirmation, shared foundation, standard form protection, accessibility, and initial developer tests.

- Week 2: high-risk AJAX/Fetch workflows, backend safeguards, endpoint corrections, and module-level QA.

- Week 3 contingency: map/concurrency edge cases, regression fixes, UAT, documentation, and final sign-off.

## 13.3 Estimate assumptions

- The existing Laravel/Blade, jQuery, Bootstrap, and AdminLTE architecture remains unchanged.

- No broad redesign of forms, maps, or business workflows is included.

- Team leads and PM identify critical operations that require strict idempotency or state-transition protection.

- QA has representative user roles, modules, and test data available.

- No major third-party integration or environment issue is discovered during implementation.

## 13.4 Estimate confidence

Confidence is medium. Shared layouts reduce foundation effort, but page-local asynchronous handlers and map concurrency increase integration uncertainty. The largest schedule variables are backend idempotency requirements, legacy handler conflicts, mutation-through-GET remediation, and the breadth of role-specific regression testing.